# Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 18 June 2026 |
| --- | --- |
| Team ID | __________ |
| Project Name | ShopEZ |
| Maximum Marks | 5 Marks |

# Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | User can register with name, email and password | 2 | High | Rithesh |
| Sprint-1 | User Login | USN-2 | User can login using credentials | 2 | High | Rithesh |
| Sprint-2 | Product Catalog | USN-3 | View all products | 3 | High | Rithesh |
| Sprint-2 | Cart Management | USN-4 | Add and remove items from cart | 3 | High | Rithesh |
| Sprint-3 | Checkout | USN-5 | Place order using UPI/Card/COD | 5 | High | Rithesh |
| Sprint-3 | Order Management | USN-6 | View and cancel orders | 3 | Medium | Rithesh |
| Sprint-4 | Admin Dashboard | USN-7 | Manage products and orders | 5 | High | Rithesh |

# Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start | Sprint End | Completed Story Points | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 4 | 6 Days | 01 jun 2026 | 03 JUN2026 | 4 | 04 JUN 2026 |
| Sprint-2 | 6 | 6 Days | 05 jun 2026 | 6 JUN 2026 | 6 | 7JUN 2026 |
| Sprint-3 | 8 | 6 Days | 07 JUN2026 | 12 JUN 2026 | 8 | 14 JUN 2026 |
| Sprint-4 | 5 | 6 Days | 15JUN2026 | 18JUN 2025 | 5 | 18 JUN 2026 |

Velocity = Total Story Points / Number of Sprints

Velocity = 23 / 4 = 5.75 Story Points per Sprint

## Burndown Chart Data

Day 1 = 23
Day 2 = 19
Day 3 = 15
Day 4 = 11
Day 5 = 7
Day 6 = 3
Day 7 = 0